GETREAL — ROADMAP TO LAUNCH

Everything needed to go from prototype to live product — with effort sizing and cost estimates.

XS = hours     S = 1–2 days     M = ~1 week     L = 2–4 weeks     XL = months

■ You (solo)     ■ Claude (AI-assisted)     ■ Mix of both     ■ External / hire

| # | TASK | WHAT IT IS & WHY IT'S NEEDED | WHO | SIZE | EST. COST / NOTES |
| --- | --- | --- | --- | --- | --- |
| ── DATA & APIS |  |  |  |  |  |
| 1 | Real suburb data pipeline | Run the existing build-data.py script against NSW and VIC Valuer General open datasets to generate a real suburb-data.json covering thousands of suburbs. The code is already written — it just needs running and the output file deployed. | Mix | S | $0 |
| 2 | QLD / WA / SA data | Source equivalent open datasets from state governments (or scrape public records) to extend coverage nationally. Each state has different data formats and update cycles. | Mix | M | $0–200 |
| 3 | Property listing API (comparable sales) | Domain.com.au or PropTrack API for real sold listings with photos — replacing the current fake comparable cards. Domain has a free developer tier; production costs depend on call volume. REA/PropTrack tends to be enterprise-priced. | Mix | M | $0 dev / $200–2k/mo live |
| 4 | API rate-limit & caching layer | Once a real API is wired in, suburb lookups should be cached (e.g. 24 hrs) so you're not paying per search. A simple serverless function on Vercel or Cloudflare Workers handles this cheaply. | Mix | S | $0–20/mo |
| ── INFRASTRUCTURE & HOSTING |  |  |  |  |  |
| 5 | Custom domain name | Register getreal.com.au (or .io / .app). Currently the tool has no URL. This is the first thing anyone will ask for. | You | XS | $20–50/yr |
| 6 | Deploy & host the site | Push the single index.html to Netlify, Vercel, or GitHub Pages. All three have generous free tiers for static sites. Zero server cost at low traffic. | Mix | S | $0 |
| 7 | Basic analytics | Add Google Analytics 4 + Microsoft Clarity (free heatmaps/session recordings). Tells you who's using the tool, where they drop off, and what they click. | Mix | XS | $0 |
| 8 | SEO & social sharing meta tags | Add Open Graph tags, a proper page title, description, and a preview image so sharing the link on LinkedIn/WhatsApp shows a nice card. Also add sitemap.xml and robots.txt. | Mix | XS | $0 |
| ── LEAD CAPTURE & BROKER PIPELINE |  |  |  |  |  |
| 9 | Lead capture database | Currently the modal collects name/email/phone but does nothing with it. Wire it to Airtable (free up to 1k rows), Supabase, or a simple Zapier webhook → Google Sheet. Needs to happen before anyone real uses the tool. | Mix | S | $0–20/mo |
| 10 | Mortgage broker portal (MVP) | A simple dashboard where a broker can log in, see their leads (name, suburb, budget, score), and mark each as Contacted / Applied / Settled. Could start as a read-only Airtable view shared with the broker. | Mix | M | $0–500 (Airtable MVP) |
| 11 | Lead payment & billing | Charging brokers per lead or by subscription. Stripe handles the payment side; you need to decide the commercial model (pay-per-lead at ~$20–80, or monthly retainer). More complex than it sounds — invoicing, failed payments, disputes. | Mix/External | L | $500–2k setup + Stripe fees |
| 12 | Broker conversion tracking | Closing the loop: did the lead actually become a mortgage conversation, application, or settled loan? This is the data brokers care about for ROI. Even a manual CSV upload from brokers is a start; a proper CRM integration is a big project. | Mix/External | L | $1k–5k for proper integration |
| 13 | Email nurture sequence | After someone generates a report, send a follow-up email (Day 2, Day 7, Day 30) keeping GetReal top of mind. Mailchimp/ConvertKit have free tiers. Needs copywriting and an automated trigger from the lead capture. | Mix | S | $0–50/mo |
| ── LEGAL & COMPLIANCE |  |  |  |  |  |
| 14 | Privacy policy & terms of service | Required under the Australian Privacy Act before you collect personal data. A privacy policy is not optional — you are collecting names, emails, and phone numbers and sharing them with third parties (brokers). | You/External | S | $0 template / $500–2k lawyer |
| 15 | Financial services disclaimer | The tool gives property market analysis which edges into financial advice territory. The existing "not financial advice" footer is a start but a lawyer should review the full disclaimers before you take money from brokers. | You/External | S | $300–1k lawyer review |
| 16 | Broker agreements | A written agreement with each mortgage broker covering lead quality expectations, refund policy, exclusivity (or not), and data handling. Essential before money changes hands. | You/External | S | $500–1.5k template or lawyer |
| ── MARKETING & GROWTH |  |  |  |  |  |
| 17 | LinkedIn blog post: "How I built GetReal" | A 600–1000 word personal story about building this with AI — what problem it solves, how you built it, what surprised you. High engagement format on LinkedIn for a founder/product story. Excellent first piece of distribution. | Mix | XS | $0 |
| 18 | Instagram account & brand collateral | Create @getreal_au (or similar), write a bio, design a profile image and 6–9 launch posts showing the tool, what the scores mean, and property tips. Canva handles the design. Needs a content calendar to stay active. | You + Mix | S | $0–20/mo (Canva Pro) |
| 19 | Social media content pipeline | Ongoing: 2–3 posts/week showing interesting search results ("Did you know a 4-bed house in Mosman scores 8%?"), market insights, suburb spotlights. Claude can draft these; you publish. | Mix | M (ongoing) | $0–100/mo |
| 20 | Launch outreach to mortgage brokers | Identify 10–20 independent mortgage brokers via LinkedIn, cold email/DM them with a pitch deck and a free trial of leads. This is pure hustle — no shortcut. | You | M | $0 |
| 21 | Property media / press outreach | Send a story pitch to Domain News, realestate.com.au editorial, Smart Property Investment, and property podcasts. "Aussie builder creates free tool that tells you if your property search is realistic" is a strong hook. | You | S | $0 |
| ── REVENUE & MONETISATION |  |  |  |  |  |
| 22 | Paid advertising on the tool | Options: Google AdSense (low CPM, ~$2–10/1k views), direct broker banner/logo placement ($200–500/mo per broker), or an "affiliated with" badge. Direct deals pay 10–20x AdSense. Start with direct outreach once traffic is real. | Mix | S | $0–500+/mo revenue |
| 23 | Affiliate mortgage referrals | Lendi, Finspo, and others run affiliate programs — refer a user who takes out a loan and earn $500–1500. Could replace or complement broker lead-selling. Simpler than building a broker portal. | You | S | $0 setup / $500–1500 per conversion |
| ── PRODUCT POLISH |  |  |  |  |  |
| 24 | PDF report redesign | Rebuild the current jsPDF-generated report to match the brutalist dark theme, with 3 pages: score + factors, what-if cards, comparable properties with photos. Discussed and parked — good for demos, not blocking launch. | Mix | M | $0 |
| 25 | Custom styled select dropdowns | The native OS dropdown panel still shows when selecting bedrooms/bathrooms/type. Replacing with a JavaScript custom select component would fully match the page style. | Mix | S | $0 |
| 26 | Mobile experience polish | The layout works on mobile but hasn't been thoroughly tested across device sizes. Worth a dedicated pass before any social traffic arrives. | Mix | S | $0 |
| 27 | Accessibility (a11y) basics | Screen reader labels, keyboard navigation, colour contrast on the dark theme. Not optional if you want to serve all users — and some brokers will ask about it. | Mix | S | $0 |
| 28 | User testing (5 people) | Give 5 real people the URL and watch them use it (Zoom screen share). You will find usability issues in 30 minutes that weeks of solo building missed. | You | S | $0–100 (coffee incentives) |

Cost estimates are indicative only and assume Australian market rates as of mid-2026. API pricing in particular can change significantly. "Mix" means the task can be largely done in a Claude session with your direction and review. "You" means it requires human judgement, relationships, or legal sign-off that AI cannot substitute.